# Project Plan

Tudor Rusu — Fontys University of Applied Sciences

Flavor 2 — AI Caching Strategies for LLM-Based Systems

## Version History

| Version | Date | Author | Changes |
| --- | --- | --- | --- |
| 1.0 | 2026-05-27 | Tudor Rusu | Initial draft |

# 1. Project Assignment

## 1.1 Context

This project is a deep-dive solo assignment at Fontys University of Applied Sciences. The subject of investigation is AI caching strategies for LLM-based applications.

The starting point is an AI-powered cybersecurity data breach analyst assistant built in Python using LangChain, OpenAI GPT-4o, ChromaDB and Streamlit. Aegis was developed across 16 incremental steps (Flavor 1), growing from a basic LLM chat interface into a full multi-agent system with RAG-based retrieval, tool use, agentic workflows, human-in-the-loop approval, multimodal input and agent-to-agent communication over HTTP. It provides a realistic LLM application to use for research and implementation.

LLM-based applications face a structural cost and latency problem: every user query triggers one or more API calls to an external model provider, each taking 1-10 seconds and incurring per-token costs. Many of these calls are for semantically similar or identical inputs. Caching is the natural solution, but naive key-value caching does not work for language meaning that two queries that mean the same thing rarely have the same string. This project investigates what caching strategies are available for LLM-based systems, how they differ and which are most effective for a RAG pipeline like Aegis.

To implement and evaluate caching strategies, the Aegis codebase must first be refactored into a testable, modular form. This is done by applying SOLID design principles and Test-Driven Development. Approval tests capture the current system behavior before refactoring begins, ensuring the caching implementation does not alter existing functionality. A full CI/CD pipeline using GitHub Actions and Streamlit Community Cloud enforces code quality and automatic deployment.

## 1.2 Goal of the Project

The primary goal is to research, implement and evaluate AI caching strategies for the Aegis LLM-based RAG pipeline and to determine which strategies offer the best trade-off between latency reduction, cost savings and implementation complexity.

Supporting goals:

Refactor the Aegis codebase using SOLID principles to create a modular, testable foundation for caching implementation.

Establish a TDD workflow and approval test baseline to guarantee behavioral correctness is preserved throughout all changes.

Set up a GitHub Actions CI/CD pipeline to enforce code quality and test coverage on every commit.

Produce a research document comparing caching strategies and documenting the benchmark results.

## 1.3 The Assignment

Research the landscape of AI caching strategies applicable to LLM-based RAG pipelines including semantic caching, prompt caching, embedding caching and TTL-based in-memory caching. Implement at least two candidate strategies within the Aegis pipeline and benchmark them against the uncached baseline, measuring latency reduction and cache hit rate on a representative query set.

To support this research, refactor the Aegis codebase by applying SOLID design principles and using Test-Driven Development for all new and modified code. Write approval tests before any refactoring begins to lock current behavior as a verifiable baseline. Implement a trunk-based Git strategy with GitHub Actions CI/CD that runs all tests and enforces coverage on every commit. Deploy the application to Streamlit Community Cloud as the continuous deployment stage, triggered automatically when CI passes.

Minimum requirements for the end result:

Research document comparing evaluated AI caching strategies with arguments for the chosen approach.

At least two caching strategies implemented and benchmarked against the uncached baseline.

Refactored codebase with SOLID principles applied.

Full automated test suite: unit tests, integration tests and approval tests.

GitHub Actions CI pipeline passing on every commit to main.

Automatic redeployment to Streamlit Community Cloud when CI passes.

## 1.4 Scope

In scope:

Research into AI caching strategies for LLM-based applications (semantic cache, prompt cache, embedding cache TTL cache).

Implementation and benchmarking of at least two caching strategies in the Aegis pipeline.

Refactoring of all Python modules in the Aegis codebase.

Unit and integration test suite using pytest and approvaltests with a 90% coverage gate GitHub Actions CI pipeline with lint, test and coverage gate stages.

Automatic redeployment to Streamlit Community Cloud when CI passes.

Deployment of the Aegis application to Streamlit Community Cloud as the CD stage.

Out of scope:

New AI capabilities or agent modes beyond what currently exists in Aegis.

Deployment to cloud infrastructure or production environments.

Frontend redesign or UI framework migration.

Multi-user access, authentication or authorisation features.

## 1.5 Conditions

The existing Python technology stack (LangChain, OpenAI, ChromaDB, Streamlit) must be preserved.

Trunk-based development must be used: all work merged to main via short-lived branches (max 1-2 days).

CI must pass before any code is considered complete or merged.

Jira is the single source of truth for sprint planning and task tracking.

All tests must be automated and runnable locally and in CI.

OpenAI API calls must be mocked in all automated tests to avoid costs in CI.

Caching benchmarks must use a fixed, reproducible query set to ensure results are comparable.

## 1.6 Finished Products

| Product | Description |
| --- | --- |
| Caching research document | Comparison of evaluated AI caching strategies, benchmark results with arguments for the chosen approach. |
| Caching implementation | At least two caching strategies implemented in the Aegis pipeline with before/after latency and cost benchmarks. |
| Refactored codebase | All modules restructured to comply with SOLID principles, verified by the test suite. |
| Test suite | Unit tests, integration tests and approval tests covering all major pipeline entry points. |
| CI/CD pipeline | GitHub Actions (CI): lint -> test -> coverage gate on every push to main. Streamlit Community Cloud (CD): automatic redeploy when CI passes. |
| Sprint retrospectives | Per-sprint portfolio entries documenting decisions, outcomes and lessons learned. |
| Project plan | This document |

## 1.7 Research Questions

Main question:

Which AI caching strategy reduces response latency and API costs in the Aegis LLM-based pipeline without compromising answer quality?

Sub-questions:

- What AI caching strategies are available for LLM-based applications and what are their core mechanisms? (Library - Literature study)

- Does the introduction of a caching layer affect the correctness or relevance of responses produced by the Aegis pipeline? (Lab - Component test)

- What reduction in response latency and API cost does each strategy produce? (Showroom - Benchmark test)

# 2. Approach and Planning

## 2.1 Approach

The project follows Scrum with 1-week sprints. Three sprints are planned across June. Each sprint has a defined goal and a set of Jira tasks. A brief retrospective is written at the end of each sprint and included in the portfolio.

Development follows trunk-based development. All code is committed to main. Short-lived feature branches (prefix: feat/, fix/, test/, refactor/) are used for individual tasks and merged back via pull request once CI passes. Branches must not exceed 1-2 days. No long-lived branches.

CI/CD is fully automated, GitHub Actions handles continuous integration (lint, tests, 90% coverage gate) and Streamlit Community Cloud handles continuous deployment, every push to main that passes CI is automatically redeployed to the live application.

The first sprint focuses on creating a stable, testable foundation: setting up the CI/CD pipeline, writing the approval test baseline and starting the refactoring of core modules. The second sprint completes the refactoring of the remaining modules: tools, agents, guardrails and observability. The third sprint is dedicated to the caching research, implementation and benchmarking.

Test approach:

Approval tests are written before any refactoring begins to lock current system behavior as a verifiable baseline.

Unit tests follow TDD: written before the implementation they cover.

All LLM calls are mocked at the boundary in automated tests, no live OpenAI API calls in CI.

Integration tests run against real components (ChromaDB retriever) but with the OpenAI API mocked.

CI enforces a minimum code coverage threshold (target: 80%).

Static analysis (ruff) runs as the first CI stage and fails fast on violations.

## 2.2 Breakdown of the Project

| Sprint | Period | Goal |
| --- | --- | --- |
| Sprint 1 | June 1-7, 2026 | CI/CD pipeline setup + approval test baseline + start core refactoring (config, ingestion, retriever). |
| Sprint 2 | June 8-14, 2026 | Refactor tools, agents, guardrails, observability using TDD + verify all approval tests pass and enforce coverage gate + Streamlit Community Cloud CD setup. |
| Sprint 3 | June 15-21, 2026 | AI caching literature study + implement and benchmark at least two strategies + write research document. |

## 2.3 Time Plan

| Week | Sprint | Main Activities |
| --- | --- | --- |
| June 1-7 | Sprint 1 | Set up GitHub Actions CI/CD pipeline + write approval test baseline + refactor config, ingestion, retriever. |
| June 8-14 | Sprint 2 | Refactor tools, agents, guardrails, observability + verify all approval tests pass + set up Streamlit Community Cloud CD + enforce coverage gate. |
| June 15-21 | Sprint 3 | Literature study on AI caching strategies + implement semantic cache plus one additional strategy + benchmark both against uncached baseline + write research document. |

# 3. Project Organization

## 3.1 Team Members

| Name | Role | Responsibilities |
| --- | --- | --- |
| Tudor Rusu | Developer / Researcher | All development, testing, caching research and portfolio documentation. |
| Erik van der Schriek | Fontys Supervisor | Progress reviews, feedback |
| Frank Coenen | Fontys Supervisor | Progress reviews, feedback |

## 3.2 Test Environment

| Component | Local Development | CI (GitHub Actions) |
| --- | --- | --- |
| OS / Runtime | Windows 11, Python 3.11, venv | ubuntu-latest, Python 3.11 |
| Vector store | ChromaDB persistent (local disk) | ChromaDB in-memory instance |
| OpenAI API | Live calls (development and benchmarking only) | Mocked |
| Cache layer | TBD | TBD |
| A2A server | Manually started (port 8888) | Started as subprocess pytest |
| Test runner | pytest (local) | pytest via GitHub Actions workflow |
| Deployment | N/A | Streamlit Community Cloud autodeploy |

## 3.4 Configuration Management

Repository hosted on GitHub. Branching strategy: trunk-based development.

main is the trunk - always in a releasable state.

Short-lived feature branches (feat/, fix/, test/, refactor/) merged via pull request within 1-2 days.

Branch protection rule on main: CI must pass before merge is allowed.

Commit convention: Conventional Commits (feat:, fix:, test:, refactor:).

No long-lived branches.

Streamlit Community Cloud connected to the GitHub repository and autodeploys when pushing to main

Project management: Jira. Jira issue key referenced in commit messages where applicable.

# 4. Finance and Risks

## 4.1 Cost Budget

| Item | Estimated Cost | Notes |
| --- | --- | --- |
| OpenAI API — CI/test runs | EUR 0 | All tests mock the OpenAI API. No live calls in CI. |
| OpenAI API — caching benchmark | EUR 2-5 | Fixed query set run against uncached baseline + each cached variant. Bounded cost. |
| GitHub | EUR 0 | Free tier is sufficient for a solo project. |
| Jira | EUR 0 | Free tier |
| Streamlit Community Cloud | EUR 0 | Free tier sufficient for a solo project. |
| Total | ~EUR 2-5 | Negligible cost. |